SCRUM MEETING WEEK (1)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| * ​​Getting the tech stack setup * Getting the UI design for each page * Knowing libraries needed | * Getting everyone up to date with their software * Testing both open CV and react-native-vision-camera to see which one it good * Splitting up work * Showing/discussion UI design | * Getting the app to work with phone camera * Watching tutorials on react-native |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Aaditya Golash | ​Co founder |
| Regan Van Nguyen | Co founder |
| Ivona Nicetin | Co founder |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Brainstorming |
| **Issues completed** | ​​4 |
| **Issues left** | 0 |
| **Team Capacity** | 100% |
| **Summary** | Brainstorm the UI design as well as what tech stack to use. Also having discussion on what libraries to use |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 14th August |
| **End date** | 21st August |
| **Sprint theme** | ​​ Delegating the use cases |
| **Team capacity** | 100% |
| **Issues capacity** | 100% |
| **Individual capacity** | Regan Van Nguyen – 100%  Aaditya Golash – 100%    Ivona Nicetin – 100% |
| **Potential risks** | * Libraries not working * Api not working |
| **Mitigations** | Looking through tutorials and documentation of all the libraries |

**:books: Sprint planning resources**

* [React-native with expo](https://www.youtube.com/watch?v=y6DwGxe2E_k&t=275s)
* [Using react native vision camera](https://www.youtube.com/watch?v=4Pl4UBW5xTI)
* [React Native + OpenCV— Setup Tutorial + Real Time Processing | by Marlon Secundo | Medium](https://marlonsecundo.medium.com/react-native-opencv-tutorial-setup-real-time-processing-47eae8af0829)